PROOF OF CONCEPT (POC) & DEVELOPMENT PROPOSAL
ABHIJIT RETAIL PORTAL
Custom Software Engineering and Implementation Blueprint

Document Version: 1.0
Estimated Budget: $2,500.00 USD
Development Timeline: 6 Weeks
Proposal Type: MVP

1. Executive Summary

The client requires a web-based retail store for online shopping, providing a seamless user experience, secure payment gateways, and efficient order management.

The proposed software solution is necessary to enhance customer engagement, improve sales, and increase revenue.

The use of React and Node.js will improve the process by providing a scalable, secure, and efficient platform for online shopping.

The expected business outcomes include increased customer satisfaction, improved sales, and enhanced competitiveness in the market.

The solution will be designed with high-level scalability, security, and hosting considerations, utilizing Amazon Web Services (AWS) for cloud infrastructure and PostgreSQL for database management.

The proposed solution will also incorporate secure payment gateways, ensuring the protection of sensitive customer information.

The use of Artificial Intelligence (AI) is not explicitly required for this project, but it can be explored in the future to enhance customer experience and personalize product recommendations.

The solution will be designed to be flexible and adaptable to changing business requirements, with a focus on delivering a high-quality Minimum Viable Product (MVP) within the estimated timeline of 6 weeks.

2. Proposed Solution & Scope

Core functional scope includes user registration, product browsing, shopping cart management, secure payment processing, and order management.

Primary user workflow includes browsing products, adding products to cart, checking out, and tracking orders.

Application security and authentication will be ensured through the use of JSON Web Token (JWT) authentication and secure password hashing.

Core data management and reporting will be handled through PostgreSQL, with regular backups and data analytics to inform business decisions.

Key integrations include payment gateways, such as Stripe or PayPal, and shipping providers, such as USPS or FedEx.

Administrative panels will be provided for managing products, orders, and customer information, with role-based access control to ensure security and accountability.

3. Estimated Budget & Cost Structure

The total estimated cost for this custom software development solution is $2,500.00 USD. This includes full engineering resources, quality assurance testing, architecture design, and final deployment setup. The detailed cost breakdown is aligned with the technical roles and allocated task hours detailed in Section 7.

4. Proposed Technology Stack

| Layer | Technology / Framework | Purpose |
| --- | --- | --- |
| Database | PostgreSQL | Primary platform layer for the Database requirements. |
| Backend | Node.js with Express.js | Primary platform layer for the Backend requirements. |
| Frontend | React with Vite | Primary platform layer for the Frontend requirements. |
| Cloud | Amazon Web Services (AWS) with S3 for storage and API Gateway | Primary platform layer for the Cloud requirements. |
| Artificial intelligence | Not explicitly required for this project | Primary platform layer for the Artificial Intelligence requirements. |
| Authentication | JSON Web Token (JWT) authentication | Primary platform layer for the Authentication requirements. |
| Storage | Amazon Simple Storage Service (S3) | Primary platform layer for the Storage requirements. |
| Deployment | Docker with Nginx | Primary platform layer for the Deployment requirements. |

5. Development Plan & Timeline

The development cycle is projected at 6 Weeks. Following the structure of our standard Proof of Concept delivery pipeline, the specific deliverables and timeline phases are detailed below:

| Phase | Duration | Output |
| --- | --- | --- |
| Requirement Analysis | 1 Week | Software Requirement Specification, Architecture Design, Database Schema |
| User Interface Design | 1 Week | High Fidelity Responsive Interface Designs |
| Backend Development | 2 Weeks | Secure RESTful APIs with Authentication |
| Frontend Development | 1 Week | Responsive and Interactive User Interface |
| Testing and Quality Assurance | 1 Week | System Testing, Security Testing, and Performance Validation |
| Deployment | 1 Week | Production Deployment Documentation and User Acceptance Testing |

6. Assumptions & Key Risks

Assumptions

The client will provide timely feedback and approval for design and development milestones.

The client will ensure the availability of necessary infrastructure and resources.

Third-party APIs and payment gateways will be available and functional.

The client will provide access to relevant stakeholders for requirements gathering and testing.

The testing environment will be similar to the production environment.

Security approvals and deployment approvals will be obtained in a timely manner.

The client will provide necessary training and support for the administrative panels.

The client will ensure compliance with relevant laws and regulations.

Risks & Mitigation

Changes in business requirements during development may impact the timeline and budget.

Delays in payment gateway integration may impact the launch timeline.

Insufficient testing may lead to bugs and security vulnerabilities.

Changes in AWS pricing or services may impact the project budget.

Delays in stakeholder feedback may impact the development timeline.

Security breaches may occur if proper security measures are not taken.

The project may be impacted by unforeseen technical issues or dependencies.

The client may not provide necessary resources or support, impacting the project timeline and budget.

7. Allocated Technical Resources

| Resource Name | Assigned Role | Allocated Hours |
| --- | --- | --- |
| Senior Software Engineer | Backend Development | 80 Hours |
| Frontend Developer | Frontend Development | 40 Hours |
| Quality Assurance Engineer | Testing and Quality Assurance | 20 Hours |
| DevOps Engineer | Deployment | 20 Hours |
| Project Manager | Project Management | 40 Hours |