PROOF OF CONCEPT (POC) & DEVELOPMENT PROPOSAL
DIGITAL WALLET
Custom Software Engineering and Implementation Blueprint

Document Version: 1.0
Estimated Budget: $75,000.00 USD
Development Timeline: 16 Weeks
Proposal Type: FULL

1. Executive Summary

The client requires a digital wallet application to securely store and manage user payment information, enhancing online transaction convenience and security.

The proposed software solution will utilize React and Node.js to provide a seamless user experience.

Artificial Intelligence (AI) will be integrated to improve transaction processing and security through predictive analytics and machine learning algorithms.

The expected business outcomes include increased user adoption, improved transaction security, and enhanced customer satisfaction.

The solution will be designed with high-level scalability, security, and hosting considerations, utilizing Amazon Web Services (AWS) for cloud infrastructure and PostgreSQL with PostGIS for database management.

The application will ensure compliance with relevant regulatory requirements, such as Payment Card Industry Data Security Standard (PCI DSS) and General Data Protection Regulation (GDPR).

The proposed solution will provide real-time transaction monitoring and alerts, enabling users to track their spending and stay informed about potential security breaches.

The digital wallet application will be designed to support multiple payment methods, including credit cards, debit cards, and online payment services.

2. Proposed Solution & Scope

Core functional scope includes user registration, payment method management, and transaction processing.

Primary user workflow will involve secure login, payment method addition, and transaction initiation.

Application security and authentication will be ensured through JSON Web Token (JWT) authentication and encryption.

Core data management will involve storing user payment information and transaction history in a secure and compliant manner.

Key integrations will include payment gateways, such as Stripe or PayPal, and administrative panels for user management and transaction monitoring.

The application will provide real-time transaction updates and alerts, enabling users to stay informed about their account activity.

The solution will include a user-friendly interface for users to manage their payment methods and transaction history.

The application will be designed to support multiple languages and currencies, enhancing its global usability and appeal.

The solution will include a robust reporting and analytics module, providing insights into user behavior and transaction trends.

The application will be designed to ensure compliance with relevant regulatory requirements, such as Anti-Money Laundering (AML) and Know Your Customer (KYC).

3. Estimated Budget & Cost Structure

The total estimated cost for this custom software development solution is $75,000.00 USD. This includes full engineering resources, quality assurance testing, architecture design, and final deployment setup. The detailed cost breakdown is aligned with the technical roles and allocated task hours detailed in Section 7.

4. Proposed Technology Stack

| Layer | Technology / Framework | Purpose |
| --- | --- | --- |
| Database | PostgreSQL with PostGIS | Primary platform layer for the Database requirements. |
| Backend | Node.js with Express.js and GraphQL | Primary platform layer for the Backend requirements. |
| Frontend | React with Vite and Redux | Primary platform layer for the Frontend requirements. |
| Cloud | AWS with Elastic Beanstalk and RDS | Primary platform layer for the Cloud requirements. |
| Artificial intelligence | Predictive analytics and machine learning algorithms using TensorFlow and scikit-learn | Primary platform layer for the Artificial Intelligence requirements. |
| Authentication | JSON Web Token (JWT) authentication | Primary platform layer for the Authentication requirements. |
| Storage | Amazon Simple Storage Service (S3) | Primary platform layer for the Storage requirements. |
| Deployment | Docker with Nginx | Primary platform layer for the Deployment requirements. |

5. Development Plan & Timeline

The development cycle is projected at 16 Weeks. Following the structure of our standard Proof of Concept delivery pipeline, the specific deliverables and timeline phases are detailed below:

| Phase | Duration | Output |
| --- | --- | --- |
| Requirement Analysis | 2 Weeks | Software Requirement Specification, Architecture Design, and Database Schema |
| User Interface Design | 2 Weeks | High Fidelity Responsive Interface Designs |
| Backend Development | 4 Weeks | Secure RESTful APIs with Authentication |
| Frontend Development | 4 Weeks | Responsive and Interactive User Interface |
| Artificial Intelligence Integration | 2 Weeks | Working Predictive Analytics and Machine Learning Models |
| Testing and Quality Assurance | 2 Weeks | System Testing, Security Testing, and Performance Validation |
| Deployment | 2 Weeks | Production Deployment Documentation and User Acceptance Testing |

6. Assumptions & Key Risks

Assumptions

The client will provide access to relevant stakeholders and subject matter experts throughout the project.

The client will ensure that all necessary infrastructure and resources are available for the project.

The client will provide clear and timely feedback on the project scope, timeline, and budget.

The payment gateways and third-party APIs will be available and functional throughout the project.

The Artificial Intelligence models will be trained and tested using relevant and accurate data.

The client will ensure that all necessary security approvals and compliance requirements are met.

The client will provide a testing environment that is representative of the production environment.

The client will ensure that all necessary deployment approvals are obtained.

The project timeline and budget will be sufficient to complete the project scope.

The project team will have the necessary skills and expertise to complete the project scope.

Risks & Mitigation

Risk: Changes in business requirements during development.

Mitigation: Adopt Agile sprint planning with regular stakeholder reviews.

Risk: Delays in payment gateway integration.

Mitigation: Engage with payment gateway providers early in the project and develop a contingency plan.

Risk: Insufficient testing and quality assurance.

Mitigation: Allocate sufficient time and resources for testing and quality assurance.

Risk: Security breaches or data leaks.

Mitigation: Implement robust security measures, such as encryption and access controls, and conduct regular security audits.

Risk: Delays in Artificial Intelligence model development.

Mitigation: Engage with Artificial Intelligence experts early in the project and develop a contingency plan.

Risk: Insufficient resources or budget.

Mitigation: Develop a detailed project plan and budget, and engage with stakeholders to ensure that resources and budget are sufficient.

7. Allocated Technical Resources

| Resource Name | Assigned Role | Allocated Hours |
| --- | --- | --- |
| Project Manager | Project Management | 320 Hours |
| Software Engineer | Backend Development | 640 Hours |
| Software Engineer | Frontend Development | 640 Hours |
| Quality Assurance Engineer | Testing and Quality Assurance | 320 Hours |
| Artificial Intelligence Engineer | Artificial Intelligence Integration | 160 Hours |
| DevOps Engineer | Deployment | 160 Hours |