PROOF OF CONCEPT (POC) & DEVELOPMENT PROPOSAL
ZENCART COMMERCE PLATFORM
Custom Software Engineering and Implementation Blueprint

Document Version: 1.0
Estimated Budget: $2,500.00 USD
Development Timeline: 6 Weeks
Proposal Type: MVP

1. Executive Summary

The client requires a modern multi-vendor e-commerce platform to facilitate product browsing, search, wishlist management, secure checkout, and vendor product management.

The proposed software solution will utilize React, Node.js, PostgreSQL, and AWS to deliver a scalable, secure, and user-friendly platform.

Artificial Intelligence (AI) will be integrated to enhance product search and recommendation capabilities, improving the overall customer experience.

The expected business outcomes include increased sales, improved customer satisfaction, and enhanced vendor management.

The platform will be designed with high-level scalability, security, and hosting considerations to ensure seamless performance and data protection.

The proposed solution will be developed using an Agile approach, ensuring flexibility and adaptability to changing business requirements.

The platform will be deployed on AWS, utilizing S3, Lambda, and API Gateway to ensure scalability and reliability.

The proposed solution will be developed as a Minimum Viable Product (MVP), allowing for iterative development and continuous improvement.

2. Proposed Solution & Scope

Phase 1: Requirements Gathering and Analysis**

The team will conduct stakeholder interviews, workshops, and surveys to gather business requirements and identify user roles and permissions. The team will analyze existing workflows, define system behavior, and document any business rules or constraints. All gathered requirements will be reviewed, prioritized, and compiled into a detailed Software Requirements Specification (SRS) document.

Phase 2: System Design and Architecture**

The team will design the system architecture, including the database schema, backend API, and frontend components. The team will select the most suitable technologies, including PostgreSQL, Node.js, Express.js, React, and AWS. The team will also design the user interface, including the layout, navigation, and user experience.

Phase 3: Backend Development**

The team will develop the backend API using Node.js and Express.js, including secure authentication and authorization. The team will also develop the database schema using PostgreSQL and integrate it with the backend API.

Phase 4: Frontend Development**

The team will develop the frontend components using React and Vite, including the user interface, layout, and navigation. The team will also integrate the frontend components with the backend API.

Phase 5: Artificial Intelligence Integration**

The team will integrate Artificial Intelligence (AI) using machine learning algorithms to enhance product search and recommendation capabilities.

Phase 6: Testing and Quality Assurance**

The team will conduct unit testing, integration testing, and system testing to ensure the platform meets the required quality and functionality standards.

Phase 7: Deployment and Maintenance**

The team will deploy the platform on AWS, utilizing S3, Lambda, and API Gateway. The team will also provide ongoing maintenance and support to ensure the platform remains secure, scalable, and reliable.

3. Estimated Budget & Cost Structure

The total estimated cost for this custom software development solution is $2,500.00 USD. This includes full engineering resources, quality assurance testing, architecture design, and final deployment setup. The detailed cost breakdown is aligned with the technical roles and allocated task hours detailed in Section 7.

4. Proposed Technology Stack

| Layer | Technology / Framework | Purpose |
| --- | --- | --- |
| Database | PostgreSQL | Primary platform layer for the Database requirements. |
| Backend | Node.js with Express.js | Primary platform layer for the Backend requirements. |
| Frontend | React with Vite | Primary platform layer for the Frontend requirements. |
| Cloud | AWS with S3, Lambda, API Gateway | Primary platform layer for the Cloud requirements. |
| Artificial intelligence | Machine Learning using scikit-learn | Primary platform layer for the Artificial Intelligence requirements. |
| Authentication | JSON Web Token Authentication | Primary platform layer for the Authentication requirements. |
| Storage | Amazon Simple Storage Service | Primary platform layer for the Storage requirements. |
| Deployment | Docker with Nginx | Primary platform layer for the Deployment requirements. |

5. Development Plan & Timeline

The development cycle is projected at 6 Weeks. Following the structure of our standard Proof of Concept delivery pipeline, the specific deliverables and timeline phases are detailed below:

| Phase | Duration | Output |
| --- | --- | --- |
| Requirements Gathering and Analysis | 1 Week | Software Requirements Specification, Architecture Design, Database Schema |
| System Design and Architecture | 1 Week | System Architecture, Database Schema, Backend API, Frontend Components |
| Backend Development | 2 Weeks | Secure Backend API, Database Schema, Authentication and Authorization |
| Frontend Development | 2 Weeks | User Interface, Layout, Navigation, Frontend Components |
| Artificial Intelligence Integration | 1 Week | Integrated AI-powered Product Search and Recommendation |
| Testing and Quality Assurance | 1 Week | Tested and Validated Platform |
| Deployment and Maintenance | 1 Week | Deployed and Configured Platform on AWS |

6. Assumptions & Key Risks

Assumptions

The client will provide access to stakeholders and subject matter experts for requirements gathering and analysis.

The client will provide the necessary infrastructure and resources for development and testing.

The client will provide access to third-party APIs and services for integration.

The client will provide the necessary security approvals and compliance documentation.

The client will provide the necessary deployment approvals and configuration.

The client will provide ongoing maintenance and support resources.

The client will provide access to Artificial Intelligence models and training data.

The client will provide access to testing environment and security testing tools.

The client will provide access to deployment environment and configuration tools.

The client will provide access to monitoring and logging tools.

Risks & Mitigation

Risk: Changes in business requirements during development.

Mitigation: Adopt Agile sprint planning with regular stakeholder reviews.

Risk: Delays in receiving necessary infrastructure and resources.

Mitigation: Develop a contingency plan and identify alternative resources.

Risk: Integration issues with third-party APIs and services.

Mitigation: Develop a comprehensive integration testing plan and identify alternative APIs and services.

Risk: Security vulnerabilities and compliance issues.

Mitigation: Develop a comprehensive security testing plan and identify necessary security approvals and compliance documentation.

Risk: Deployment issues and configuration problems.

Mitigation: Develop a comprehensive deployment plan and identify necessary deployment approvals and configuration.

Risk: Artificial Intelligence model performance issues.

Mitigation: Develop a comprehensive testing plan and identify necessary Artificial Intelligence models and training data.

7. Allocated Technical Resources

| Resource Name | Assigned Role | Allocated Hours |
| --- | --- | --- |
| Senior Software Engineer | Backend Development | 80 Hours |
| Senior Software Engineer | Frontend Development | 80 Hours |
| DevOps Engineer | Deployment and Maintenance | 40 Hours |
| Quality Assurance Engineer | Testing and Quality Assurance | 40 Hours |
| Artificial Intelligence Engineer | Artificial Intelligence Integration | 40 Hours |