PROOF OF CONCEPT (POC) & DEVELOPMENT PROPOSAL
RETAIL PORTAL
Custom Software Engineering and Implementation Blueprint

Document Version: 1.0
Estimated Budget: $198,500.00 USD
Development Timeline: 16 Weeks
Proposal Type: FULL

1. Executive Summary

This development proposal outlines the technical specifications, scope, resource planning, and timeline milestones for the 'Retail Portal' project. Our approach balances cutting-edge engineering with speed-to-market methodologies to deliver a premium, robust digital solution.

2. Proposed Solution & Scope

Complete e-commerce platform with user management, product catalog, order management, payment gateway integration, and analytics.

3. Proposed Technology Stack

| Layer | Technology / Framework | Purpose |
| --- | --- | --- |
| Db | PostgreSQL | Primary platform layer for the db requirements. |
| Cloud | AWS | Primary platform layer for the cloud requirements. |
| Backend | FastAPI | Primary platform layer for the backend requirements. |
| Frontend | React | Primary platform layer for the frontend requirements. |

4. Development Plan & Timeline

The development cycle is projected at 16 Weeks. Following the structure of our standard Proof of Concept delivery pipeline, the specific deliverables and timeline phases are detailed below:

| Phase | Duration | Output |
| --- | --- | --- |
| UI/UX Design | 2 Weeks | Responsive Prototype |
| Core API Integration | 2 Weeks | Tested REST Endpoints |
| Frontend Development | 4 Weeks | Functional React Application |
| Backend Development | 4 Weeks | Functional FastAPI Application |
| Database Setup | 2 Weeks | Configured PostgreSQL Database |
| Payment Gateway Integration | 2 Weeks | Functional Payment Gateway |
| Analytics Setup | 2 Weeks | Configured Analytics Dashboard |

5. Assumptions & Key Risks

Assumptions

Assumes existing retail store infrastructure and product catalog.

Risks & Mitigation

Security risks associated with storing customer payment information and sensitive business data.

6. Allocated Technical Resources

| Resource Name | Assigned Role | Allocated Hours |
| --- | --- | --- |
| Jane Miller | Senior Frontend Engineer | 640 Hours |
| John Doe | Senior Backend Engineer | 640 Hours |
| John Doe | Senior Backend Engineer | 640 Hours |
| James Bond | DevOps & Security Specialist | 640 Hours |